SAWA

From Heuristic Demo to Real Agtech Platform

Printable Roadmap — v0.1

15 August 2026

Companion documents: memory.md · SAWA-REC-INDEX.md · ADR-SAWA-001.md · LEARNING-PATHWAY-PHASE2.md · GIT-GUIDE.md

# How to use this document

Work through the phases in order. Each phase has a stated goal, a short list of checkable tasks, and a note on what it depends on. Do not start a phase before the previous phase's core tasks are checked off — the sequencing is the point, not a formality. Phase 2 (real ML) in particular cannot produce a trustworthy result without Phase 1 (real data) done first.

This is meant to be printed and checked off by hand. Digital state (what's actually been decided and done) lives in memory.md — update that file, not this one, when something changes; reprint this roadmap if the phase content itself changes.

PHASE 0

Consolidate

Goal: One clean, canonical repo before any new feature work.

☐  Pick the canonical repo — recommended: the original full-stack app (it has the real backend; the Next.js site is a client-side port with none)

☐  Fix .gitignore — exact contents in GIT-GUIDE.md §1

☐  Untrack .venv / node_modules / build from git history

☐  Decide + execute the recommendCrops bug fix (ADR-SAWA-001 §ADR-002) — in both the original backend and the Next.js port, documented as a fix, not silently patched

☐  Push the cleaned repo to GitHub

This phase is boring on purpose. It's also the one thing every later phase depends on.

PHASE 1

Data Collection Design

Goal: Design how real photo ↔ lab-verified NPK/pH pairs get collected — this is the actual bottleneck for real accuracy.

☐  Write down a fixed capture protocol: distance, lighting, angle — before collecting sample #1, not after

☐  Identify a real NPK testing source — India's Soil Health Card scheme (government-subsidized soil testing) is a realistic starting point; a local agricultural extension office or university soil-testing lab are alternatives

☐  Design the data schema: image, lab pH/N/P/K, location, date, notes

☐  Decide storage — a local folder + spreadsheet is enough to start; don't build infrastructure before you have data to put in it

☐  Target: 50–100 real labeled samples before Phase 2 begins

☐  Write DATA-SAWA-001 once the protocol is actually running, not before

A tree-based model trained on 50 real samples already beats a heuristic trained on zero. Don't wait for a “big enough” dataset to start — start, and let the model tell you if you need more.

PHASE 2

Real ML v1

Goal: Replace the hand-picked heuristic nutrient formula with a model trained on real lab labels.

☐  Learn scikit-learn basics alongside building (LEARNING-PATHWAY-PHASE2.md)

☐  Train RandomForest / GradientBoosting on color + texture features against real lab labels (ADR-SAWA-001 §ADR-003)

☐  Cross-validate; compare head-to-head against the old heuristic on the same held-out samples

☐  Write AI-SAWA-001 (model design) and VAL-SAWA-001 (how you know it's actually better) side by side

☐  Only replace the shipped heuristic once the new model beats it with numbers, not vibes

Deep learning is not the Phase 2 default — see ADR-SAWA-001 §ADR-003 for why tabular ML comes first.

PHASE 3

Plant Growth & Health Analysis

Goal: Extend beyond soil to the plant itself: leaf color, canopy cover, basic visible health flags.

☐  Literature pass: what visible-light signals actually correlate with plant health/nutrient deficiency (start LIT-SAWA-001)

☐  Define the first 3–5 health flags to detect — narrow scope beats a vague “plant health score”

☐  Reuse the Phase 1 data-collection discipline: define the labeling protocol before collecting images

☐  Simple baseline first (color/texture heuristics or tabular ML) before reaching for CNNs

PHASE 4

Growth-Stage Classification (Multi-Angle)

Goal: The “plant age” idea, reframed accurately — see ADR-SAWA-001 §ADR-004.

☐  Design the multi-angle capture protocol (how many angles, what spacing)

☐  Collect or source a labeled growth-stage dataset — check existing public phenotyping datasets before assuming you must collect everything yourself

☐  Baseline: transfer learning from a pretrained CNN (ResNet/EfficientNet), fine-tuned on your data

☐  Stretch goal: days-since-planting regression for the case where the user logged a planting date — a strictly easier problem than unconditioned age estimation

Ship growth-stage classification (discrete labels) before attempting continuous age/day estimation. Discrete is more tractable and still genuinely useful.

PHASE 5

Platform Shape

Goal: User accounts, persistence, and the freemium structure — only makes sense once there's accumulated value per user to gate.

☐  User accounts + auth

☐  Per-user analysis history and trends over time

☐  Define free vs. paid tier boundaries (draft in SAWA-REC-INDEX.md §Freemium notes)

☐  Basic usage analytics — enough to know if anyone's actually using it

PHASE 6

Naming, Company, Publication

Goal: The lowest-urgency phase — don't let it block earlier technical work.

☐  Trademark + domain availability check on naming candidates (SAWA-REC-INDEX.md §Naming)

☐  Decide: company/startup vs. portfolio project — a working, validated Phase 2 result is what actually informs this decision

☐  Publication strategy if relevant: thesis chapter, portfolio writeup, or both

# Naming Candidates

Not decided. Reasoning in SAWA-REC-INDEX.md §Naming. Do a trademark/domain check before committing — five minutes, not a blocker.

| Name | Note |
| --- | --- |
| SAWA (keep it) | Existing recognition from the report/thesis; doesn't obviously read as “soil” to a stranger |
| Bhoomi / BhoomiAI | “Earth/land” — immediately legible to the target market |
| Mrida | Sanskrit-adjacent for soil; distinctive, may need a tagline |
| Rootscope | Literal, English, works for an international/portfolio audience |
| Krishi[X] | “Agriculture” prefix; common in Indian agtech naming, signals category fast |

# This Week — Condensed Checklist

If nothing else happens this week, do these five things:

☐  Fix .gitignore, untrack .venv/node_modules

☐  Confirm go-ahead and patch the recommendCrops + sizeCanvas bugs

☐  Push a clean repo to GitHub

☐  Write down the Phase 1 capture protocol (even a rough draft)

☐  Look up the Soil Health Card scheme (or equivalent) for real NPK testing access